AURA

UI/UX Design & Build Documentation

MVP Scope: Mail · Calendar · Time

From design system to shipped iOS app — a complete build guide

Version 1.0 · September 2026

# Table of Contents

- 1. Scope & How to Use This Document

- 2. Brand & Design Language

- 3. Design Tokens: Color, Type, Spacing, Elevation

- 4. Component Library

- 5. Information Architecture

- 6. Onboarding Flow — Screen by Screen

- 7. The Today Screen — Full Specification

- 8. The Inbox & Reply Screen — Full Specification

- 9. Settings Screen

- 10. Notifications, Widgets & Live Activities

- 11. Empty, Loading & Error States

- 12. Motion & Micro-interaction Guidelines

- 13. Accessibility Requirements

- 14. Technical Architecture

- 15. Data Model

- 16. API Design

- 17. Integration Guide: Mail (Gmail & Microsoft Graph)

- 18. Integration Guide: Calendar (EventKit)

- 19. Integration Guide: Maps & Wake-Time Calculation

- 20. The AI Layer: Prompts, Guardrails & Evaluation

- 21. Security & Privacy Implementation

- 22. Engineering Plan: Team, Sprints, Milestones

- 23. QA & Testing Strategy

- 24. Launch Checklist

# 1. Scope & How to Use This Document

This document is the detailed design-and-build companion to the Aura MVP Lean Sketch. It assumes the three-module MVP scope (Mail Manager, Calendar Manager, Time Manager, plus a shared To-Do layer) and goes one level deeper: an actual design system, full screen specifications, and a concrete engineering path from empty repository to a shipped iOS app in the Swiss App Store.

It is written so that a designer can build a working Figma file directly from Sections 2–13, and an engineering team can start sprint planning directly from Sections 14–24, without needing another round of interpretation.

# 2. Brand & Design Language

## 2.1 Personality

Aura should feel calm, competent, and quietly confident — the visual equivalent of a very good personal assistant who never makes a fuss. Three words to test every design decision against:

- Calm — no gamification, no streaks, no red badges screaming for attention unless something genuinely needs a decision.

- Competent — information is precise and dated/timed, never vague ("7:10 AM" not "soon").

- Discreet — Aura is a layer over the user's existing tools, not a flashy new destination; visuals should feel closer to a premium utility (health, finance) than a social or entertainment app.

## 2.2 Naming conventions in UI copy

- Aura always speaks in first person as a quiet assistant: "I drafted a reply" rather than "A reply has been generated."

- Every AI-generated block of content is labelled, never presented as if the user wrote it — this is a trust requirement, not just a style choice.

# 3. Design Tokens: Color, Type, Spacing, Elevation

## 3.1 Color system

| Swatch | Token | Hex | Usage |
| --- | --- | --- | --- |
|  | Aura Violet (primary) | #5B4B8A | Primary actions, active nav state, key numbers (wake time) |
|  | Aura Violet Light | #8A7CC0 | Secondary accents, AI-suggestion card borders |
|  | Ink (text) | #1F1B2E | Primary text |
|  | Slate (secondary text) | #6B6B76 | Secondary/meta text, timestamps |
|  | Surface Tint | #F7F5FB | Card backgrounds, alternating rows |
|  | Success | #3E8E5A | Confirmed/sent/approved states |
|  | Warning | #C97A2B | Deadlines approaching, needs-review flags |

Dark mode: invert to a near-black (#121016) background with the same violet accent lightened slightly (#A79AE0) for sufficient contrast; never pure black, to keep the calm/premium feel rather than an OLED-battery-saver aesthetic.

## 3.2 Typography

| Style | Font / size / weight | Usage |
| --- | --- | --- |
| Display | SF Pro Display, 34pt, Bold | The wake-up time on the Today screen — the single most important number in the app |
| Title | SF Pro Display, 22pt, Semibold | Screen titles, section headers |
| Body | SF Pro Text, 17pt, Regular | Email content, reply drafts, general reading |
| Caption | SF Pro Text, 13pt, Regular | Timestamps, meta info, sender names |
| Label | SF Pro Text, 13pt, Semibold, uppercase, letter-spaced | Section labels like "AURA SUGGESTS" |

All text styles must scale with Dynamic Type; the Display style should have a defined maximum scale to avoid breaking the Today screen's hero layout on the largest accessibility sizes (cap around the "XL" Dynamic Type step, then wrap to two lines gracefully).

## 3.3 Spacing & layout grid

- Base unit: 4pt. Standard paddings: 8 / 12 / 16 / 24 / 32.

- Screen margins: 20pt left/right on iPhone.

- Card corner radius: 20pt (soft, calm feel); buttons: 14pt; chips/badges: full pill radius.

## 3.4 Elevation

- Aura avoids heavy drop shadows. Use a 1px hairline border (#E8E5F2) plus a very soft shadow (8% opacity, 12pt blur) to separate cards from background — signals "calm," not "floating dashboard."

# 4. Component Library

| Component | Description | Key states |
| --- | --- | --- |
| Aura Suggestion Card | Tinted card (Surface Tint background, violet left border accent) used any time Aura presents AI-generated content | Default / Editing / Sent-Confirmed |
| Time Slot Chip | Pill-shaped tappable chip showing a proposed meeting time | Default / Selected / Disabled (slot no longer free) |
| Deadline Badge | Small rounded badge showing relative due date ("due in 3 days") | Neutral (>3 days) / Warning (≤2 days) / Overdue (red, rare) |
| Wake-Time Hero | Large display-style time with a one-line reason beneath it, used only on the Today screen | Computed / Manual Override / Recalculating |
| Primary Button | Filled violet, 14pt radius, used for one primary action per screen (Send, Connect, Approve) | Default / Pressed / Disabled / Loading |
| Secondary Button | Outline violet on white/dark surface, used for Edit/Dismiss actions | Default / Pressed / Disabled |
| List Row (Inbox/To-Do) | Standard row: leading avatar/icon, title, meta line, trailing badge/timestamp | Unread / Read / Actioned |

# 5. Information Architecture

The MVP uses a two-tab structure plus a modal onboarding flow. This is intentionally flatter than the eventual seven-module nav rail described in the full product documentation — it should feel like there's nothing to learn.

| Tab | Purpose | Contains |
| --- | --- | --- |
| Today | The one screen a user should need to check once a day | Wake-time hero, today's unified calendar strip, shared to-do list |
| Inbox | Where email triage and AI reply drafting happens | Message list, reading pane, Aura reply panel |

A settings gear icon lives in the top-right corner of both tabs rather than occupying a third tab slot, since it is visited rarely.

# 6. Onboarding Flow — Screen by Screen

- Welcome screen: one sentence value proposition ("Aura drafts your replies and tells you exactly when to wake up") with a single "Get Started" button — no feature tour carousel, which tends to be skipped anyway.

- Connect Mail: native OAuth sheet for Gmail or Microsoft; explicit, plain-language explanation of what Aura reads and why ("Aura reads new messages to draft replies and spot deadlines — nothing is sent without your approval") shown before the OAuth prompt, not buried in T&Cs.

- Connect Calendar: system EventKit permission prompt, preceded by the same plain-language pattern ("Aura reads your calendar to know when you're free and to compute your wake-up time").

- Learn Your Habits: a short, skippable 3-question flow (typical commute method, typical wake buffer/prep time, preferred reply tone: formal/casual) to seed the habit model instead of waiting weeks to learn it passively.

- First Value Screen: Aura immediately surfaces one real result from the connected accounts — either a drafted reply to an existing unanswered email, or tomorrow's computed wake-up time — so the "aha moment" happens inside onboarding, not after.

Total onboarding should be completable in under 90 seconds excluding OAuth provider load time; every permission ask is paired with a one-line reason immediately before the system prompt.

# 7. The Today Screen — Full Specification

## 7.1 Layout (top to bottom)

| Region | Content | Notes |
| --- | --- | --- |
| Header | Date + greeting ("Good evening") | Minimal, never a hero image |
| Wake-Time Hero | Large time (e.g., "7:10") + one-line reason ("First meeting 9:00 · 25 min commute") | Tapping expands a breakdown: prep time, commute time, buffer. A pencil icon allows manual override for that single day only. |
| Today's Calendar Strip | Horizontally scrollable chips of today's events with time and location | Events with a detected travel-time buffer show a small route icon |
| Needs Your Attention | Compact list combining: unanswered emails Aura flagged, to-dos due today/soon, any reply drafts awaiting approval | This is the single "queue" — deliberately merged rather than three separate lists, to protect the promise of one glanceable screen |

## 7.2 Wake-Time Hero interaction detail

- Default state: shows tonight's computed time for tomorrow, calculated after the last calendar sync of the day (recomputed if a calendar event changes).

- Tap to expand: reveals the calculation as a short vertical list (Wake → Get ready (25 min) → Leave by 8:15 → Commute (25 min, live traffic) → Arrive 8:40 for a 9:00 start).

- Manual override: a single "Set for tomorrow only" action; it never silently disables the automatic system for future days, avoiding a confusing "why did it stop working" support issue.

- Late-notice flow: if traffic conditions materially change after the wake time was set, a push notification offers a one-tap "Let them know you'll be a few minutes late" action that opens an Aura-drafted short message to the relevant meeting contact.

# 8. The Inbox & Reply Screen — Full Specification

## 8.1 Layout (iPhone: stacked; iPad: split view)

| Region | Content | Notes |
| --- | --- | --- |
| Message list | Standard inbox, newest first, with an "Aura drafted a reply" indicator dot on relevant threads | Swipe actions: Archive, Mark handled |
| Reading pane | Full message body with inline highlights | Detected meeting-time requests and deadlines are underlined in violet with a small tappable icon |
| Aura Reply Panel | Labelled "Aura suggests", shows the drafted reply text, and — when relevant — 2–3 Time Slot Chips for proposed meeting times | Buttons: Send (primary), Edit (secondary, opens the draft in an editable text view), Discard (tertiary, low-emphasis text link) |

## 8.2 Reply drafting interaction detail

- Aura shows the draft collapsed to 3 lines by default with a "Show full draft" expand affordance, so the panel doesn't dominate the screen for short replies.

- Time Slot Chips reflect genuinely free calendar time, already including Aura's computed travel buffers — tapping one inserts it into the draft in natural language, it does not just paste a raw timestamp.

- Sending is always one explicit tap on a clearly labelled Send button; there is no auto-send setting in the MVP, by design (see Section 20.3, Guardrails).

- After sending, the card animates to a quiet "Sent" confirmation state and collapses, keeping the inbox list uncluttered.

## 8.3 Deadline extraction interaction detail

- An underlined deadline phrase in the message body shows a small badge (e.g., "due in 3 days") on tap, with an inline "Add to To-Do" / "Already added" toggle — extraction is proposed, not silently written, though in practice most users will leave it on auto-add after the first few confirmations build trust.

# 9. Settings Screen

| Section | Contents |
| --- | --- |
| Connected Accounts | Mail account(s), calendar account(s), each with a clear "Disconnect" action and last-sync timestamp |
| Reply Preferences | Tone (formal/casual), signature, languages Aura should draft in |
| Wake-Time Preferences | Default prep-time buffer, preferred earliest/latest wake bounds, commute method (car/public transit/bike/walk) |
| Notifications | Toggle and timing for: nightly wake-time notification, late-running alert, deadline reminders |
| Privacy & Data | Link to the plain-language privacy explainer, a visible activity log ("what Aura has read and drafted"), and full account/data deletion |

# 10. Notifications, Widgets & Live Activities

| Surface | Trigger | Content |
| --- | --- | --- |
| Push notification | Nightly, after the day's last calendar sync | "Tomorrow: wake at 7:10 — first meeting 9:00" |
| Push notification | Live traffic degrades after the wake time was already set | "Traffic is heavier than expected — leave 10 min earlier, or let [contact] know you'll be late" |
| Push notification | Reply-worthy email sits unanswered past the configured threshold | "You haven't replied to [name] yet — I drafted something" |
| Lock Screen widget | Always available | Tomorrow's wake time (or today's if before it), and count of items needing attention |
| Live Activity / Dynamic Island | Active on the morning of a wake-time countdown | Countdown to "leave by" time, updating live with traffic |

# 11. Empty, Loading & Error States

- Empty Inbox (no items needing attention): a calm confirmation state ("You're all caught up") rather than a blank screen — reinforces the feeling of being taken care of.

- First-sync loading: a short, honest progress state ("Reading your last few days of mail…") rather than a generic spinner, since the user is implicitly trusting Aura with sensitive access at this exact moment.

- OAuth/connection failure: a specific, non-technical explanation and a direct retry action ("We couldn't connect to Gmail — check your connection and try again"), never a raw error code.

- AI drafting failure or low-confidence output: the Aura Suggestion Card explicitly shows "I wasn't confident enough to draft this one" rather than presenting a low-quality guess as if it were reliable.

# 12. Motion & Micro-interaction Guidelines

- Standard transition: 250ms ease-out for card appearances (e.g., the Aura Reply Panel sliding in) — quick enough to feel responsive, slow enough to feel calm rather than jumpy.

- The Wake-Time Hero should use a subtle number-rolling animation when the time is recalculated (e.g., traffic changes), so the user visibly sees why it moved rather than it silently jumping.

- Avoid celebratory animations (confetti, bounce) for routine actions like sending a reply — reserve any delight moment for genuinely rare milestones (e.g., "You've saved roughly 3 hours this month" surfaced occasionally, not per action).

# 13. Accessibility Requirements

- Full VoiceOver labelling for AI-suggestion cards, explicitly announcing "AI-drafted reply, not yet sent" so screen-reader users get the same trust cues as sighted users.

- Minimum contrast ratio of 4.5:1 for all text against its background in both light and dark mode, including inside the violet-tinted suggestion cards.

- Dynamic Type support up to the largest accessibility sizes, with the Wake-Time Hero wrapping gracefully as described in Section 3.2.

- All primary actions (Send, Approve, Connect) reachable and operable via Switch Control and Voice Control, not just direct touch.

# 14. Technical Architecture

The MVP architecture is intentionally simple: a SwiftUI client, a slim backend for OAuth/session/orchestration, and a small number of external integrations. No banking, payment, or location-heavy services are needed at this stage.

| Layer | Responsibility | Technology |
| --- | --- | --- |
| iOS client | UI, EventKit read access, local notification scheduling, widget/Live Activity rendering | Swift, SwiftUI, EventKit, WidgetKit, ActivityKit, iOS 17+ |
| Backend API | Auth/session, OAuth token storage & refresh, orchestration between mail/calendar/AI, push dispatch | Node.js or Python service behind an API gateway, hosted in an EU/Swiss region |
| Mail connectors | Gmail API and Microsoft Graph API clients; webhook or polling-based new-mail detection | Provider SDKs + a lightweight normalization layer producing one internal "Message" shape |
| AI orchestration | Prompt construction, calling the LLM, parsing structured output, confidence scoring | Claude via the Anthropic API |
| Data store | User profile, preferences, habit averages, to-dos, message metadata (not full raw bodies long-term) | PostgreSQL |
| Push | Nightly wake-time notification, real-time alerts | Apple Push Notification service (APNs) |

# 15. Data Model

Core entities, deliberately minimal for the MVP:

User
  id, email, locale, tone_preference, created_at
ConnectedAccount
  id, user_id, provider (gmail | microsoft | icloud_calendar), oauth_token_ref, last_synced_at
MessageSummary
  id, user_id, account_id, subject, sender, received_at,
  detected_deadline (nullable), detected_meeting_request (bool),
  reply_status (none | drafted | sent | discarded)
CalendarEvent (cached view, source of truth stays in EventKit/provider)
  id, user_id, title, start_at, end_at, location (nullable), source_calendar
TodoItem
  id, user_id, title, due_at (nullable), source (manual | mail_extraction),
  source_message_id (nullable), status (open | done)
WakeTimePlan
  id, user_id, for_date, computed_wake_at, reason_breakdown (json),
  manual_override (bool)

Full raw email bodies are fetched just-in-time from the provider API for display and AI processing, and are not persisted beyond a short cache needed for the reply-drafting session — only the derived MessageSummary is stored long-term, in line with the minimum-necessary-retention principle from the privacy section.

# 16. API Design

A small set of backend endpoints is sufficient for the MVP; everything else (raw mail/calendar reads) happens through direct, short-lived, per-request calls to the provider APIs orchestrated by the backend.

| Endpoint | Method | Purpose |
| --- | --- | --- |
| /auth/oauth/callback | POST | Exchange provider OAuth code for tokens, create/link ConnectedAccount |
| /sync/mail | POST (internal/cron or webhook-triggered) | Pull new messages, run AI extraction, create MessageSummary + TodoItem records, push reply drafts |
| /messages/{id}/reply | GET | Fetch the current AI-drafted reply and time-slot options for a message |
| /messages/{id}/reply | POST | Send the (possibly edited) reply via the provider's send API; mark reply_status = sent |
| /todos | GET / POST / PATCH | List, create, and update to-do items |
| /waketime/today | GET | Fetch the current computed wake-time plan and its reason breakdown |
| /waketime/override | POST | Set a one-day manual override |
| /settings | GET / PATCH | Read/update user preferences (tone, buffers, notification timing) |

# 17. Integration Guide: Mail (Gmail & Microsoft Graph)

- Register OAuth applications with Google Cloud Console (Gmail API, scopes limited to gmail.readonly and gmail.send — never the broader full-mailbox-modify scope) and Microsoft Entra (Mail.Read and Mail.Send only).

- Implement the OAuth authorization-code flow inside the iOS app using ASWebAuthenticationSession, sending the resulting code to the backend to exchange for tokens server-side (tokens are never handled directly by the client).

- Use provider push mechanisms where available (Gmail's Pub/Sub watch, Microsoft Graph change notifications) instead of constant polling, to keep the integration efficient and closer to real-time.

- Normalize incoming messages into the internal MessageSummary shape before anything touches the AI layer, so the reply-drafting and deadline-extraction logic is provider-agnostic.

- Sending: use the provider's own send endpoint (Gmail's messages.send, Graph's sendMail) so replies appear in the user's Sent folder exactly as if typed by hand.

# 18. Integration Guide: Calendar (EventKit)

- Request EventKit full-access calendar permission on-device (no backend calendar OAuth needed for Apple/iCloud calendars; Google/Exchange calendars already synced into iOS Calendar are covered transparently through EventKit).

- Read events for the relevant look-ahead window (next 14 days is sufficient for meeting-slot suggestions and wake-time calculation) and cache a lightweight CalendarEvent view server-side only as needed to support AI reasoning — treat EventKit as the source of truth, not the cache.

- For users whose primary work calendar is Exchange/Outlook rather than a calendar synced into iOS, offer the Microsoft Graph Calendar API as a secondary connector using the same OAuth app already registered for Mail.

- Free/busy slot detection for reply suggestions: compute open windows by subtracting all events (across every connected calendar) from the user's working-hours preference, then apply the travel-time buffer logic from Section 19 before presenting Time Slot Chips.

# 19. Integration Guide: Maps & Wake-Time Calculation

- Use Apple's MapKit / MKDirections API for commute-time estimation between the user's home location (set once during onboarding or inferred from overnight location patterns) and the first event's location.

- Wake-time formula: wake_at = event_start − travel_time (live, from MapKit) − prep_time (from user-set or learned average) − a small fixed buffer (default 5 min).

- Habit learning for prep_time: maintain a rolling average of the gap the user has historically needed between a manually-set alarm and their first event, adjusting gradually rather than reacting to a single outlier morning.

- Recompute the plan whenever a relevant calendar event changes or nightly traffic patterns for the known route shift meaningfully, and only surface a new push notification if the change is significant (e.g., more than 10 minutes) to avoid notification fatigue.

# 20. The AI Layer: Prompts, Guardrails & Evaluation

## 20.1 Reply drafting task

Input: the message thread, the sender's relationship history with the user (prior tone, frequency), and a list of genuinely free calendar slots already computed by the backend (Section 18). Output: a drafted reply in the user's preferred tone, plus 0–3 slot references if the message is scheduling-related.

- The model should never be asked to determine calendar availability itself — that is computed deterministically by the backend and passed in as ground truth, keeping the LLM's job to language generation rather than fact computation.

- Confidence scoring: if the model's own assessment of the message's intent is ambiguous (e.g., unclear whether a reply is even expected), the app shows the message without a suggestion rather than forcing a low-quality draft.

## 20.2 Deadline/commitment extraction task

Input: message body. Output: a structured object (title, due_at, confidence) or null if no genuine commitment is detected. This should run as a small, cheap, high-volume classification+extraction call, separate from the more expensive reply-drafting call, so cost scales sensibly with mail volume.

## 20.3 Guardrails (non-negotiable for MVP)

- No automatic sending, ever, in v1 — every reply requires an explicit tap, regardless of confidence score.

- No drafting replies to messages that look like sensitive categories (legal, medical, financial disputes) without an explicit "this one needs your full attention" flag instead of a draft, to avoid a wrong-tone AI reply in a high-stakes context.

- Every draft is generated fresh per session rather than cached indefinitely, so edits to the underlying thread are always reflected.

## 20.4 Evaluation before launch

- Build a labelled test set of real (anonymized/synthetic) email threads covering scheduling requests, deadline mentions, and ambiguous cases, and measure draft-acceptance-without-edit rate and deadline-extraction precision/recall before opening the beta.

- Track the acceptance metrics from Section 7 of the Lean Sketch (draft acceptance rate, wake-time reliance) as the primary live signal once real users are on the product.

# 21. Security & Privacy Implementation

- OAuth tokens encrypted at rest and scoped to the minimum permissions described in Section 17 — never request full-mailbox-modify or full-account-access scopes.

- Raw message bodies are processed in-memory for the duration of a request and not written to long-term storage; only the derived MessageSummary and any user-approved drafts persist.

- All traffic over TLS; backend hosted in an EU/Swiss region to align with the nFADP-based data-residency posture described in the main product documentation.

- A visible in-app activity log lists every message Aura has read a summary of and every draft it has produced, satisfying the transparency commitment even at MVP scope.

- Full account deletion removes ConnectedAccount tokens immediately and purges all derived data (MessageSummary, TodoItem, WakeTimePlan) within a defined short window (e.g., 30 days, documented in the privacy policy).

# 22. Engineering Plan: Team, Sprints, Milestones

## 22.1 Minimum team

- 1 iOS engineer (SwiftUI), 1 backend engineer, 1 designer (part-time acceptable after the design system in Sections 2–4 is locked), 1 founder/PM.

## 22.2 Sprint plan (2-week sprints, ~16 weeks total)

| Sprints | Focus |
| --- | --- |
| 1–2 | Design system in Figma (Sections 2–4); backend skeleton, auth, OAuth app registrations. |
| 3–4 | Mail connector (Gmail first), message normalization, basic Inbox UI (no AI yet). |
| 5–6 | EventKit integration, free/busy computation, Today screen skeleton with a static (non-AI) wake-time placeholder. |
| 7–8 | AI layer: reply drafting + deadline extraction, wired into Inbox UI with the Aura Suggestion Card component. |
| 9–10 | Wake-Time Hero fully wired to MapKit + habit learning; notifications and widget. |
| 11–12 | Microsoft Graph mail connector (second provider), Settings screen, activity log, account deletion flow. |
| 13–14 | Onboarding flow polish, empty/error states, accessibility pass, internal dogfooding. |
| 15–16 | Closed beta (Zurich/Basel cohort from the Go-to-Market plan), bug fixing, evaluation metrics wired up. |

# 23. QA & Testing Strategy

- Unit tests for the wake-time calculation logic (Section 19) given fixed inputs — this is a pure function and should be the most rigorously tested piece of logic in the app, since its correctness is the core trust promise.

- AI evaluation harness (Section 20.4) run against every prompt change before it ships, to catch regressions in draft quality or extraction accuracy.

- Manual QA checklist per OAuth provider (Gmail, Microsoft) covering token refresh/expiry and revoked-access handling, since broken auth silently breaks the whole product experience.

- Accessibility audit (VoiceOver pass, Dynamic Type at largest size, contrast check) before each beta milestone, not only before public launch.

# 24. Launch Checklist

- Privacy policy and in-app data-use explainer reviewed against nFADP requirements; Swiss legal entity in place if payments/App Store payout require it.

- OAuth apps for Gmail and Microsoft verified/approved by the respective platforms (both require a verification review before scopes like mail-reading go live for the public — this has real lead time and should be started early).

- Crash reporting and basic product analytics wired up, hosted in an EU/Swiss-friendly provider, with no sensitive message content ever sent to analytics.

- Closed beta metrics (Section 7 of the Lean Sketch) reviewed against the go/no-go bar before public App Store release.

- App Store listing localized in German (launch language), with French and Italian queued for the fast-follow localization pass.

- Support channel in place (even a simple shared inbox) before public launch, given the trust-sensitive nature of the product — early users will have real questions about what Aura can see.